## Slide 1: The Honeycomb
Group 2
Eric Bridges
Jonathan Mathurin
Damon Heard

## Slide 2: The Honeycomb
The HC will encompass SPSU's server.
Houses storage places for Students and Teachers.
Upload and download files:
  Docs
  Pdf
  Mp3
  Power Points
  Video Formats.

## Slide 3: The Students/Teachers
  Students
    Find other students
    Find teachers
    Turn in homework assignments
    Get examples from teachers
Teachers
  Create class folders
  Have a 24/7 place for students to access
  Have assignment turn in folders

## Slide 4: User Stories
As a student, I want an online Storage space that can be accessed anywhere, so that I may store information such as school work.
I need the online storage system to operate like an operating system's file directory. Meaning files need the ability to be renamed, copied, deleted and etc.

## Slide 5: Cycle Plan
Chart: 
| Requirements | Design | Development | Testing | Documentation
Eric | 2.5 | 4.5 | 11 | 7 | 2
Jonathan | 2.5 | 1.5 | 4 | 5 | 9
Damon | 2.5 | 3.5 | 11 | 3 | 2
Chart: 
| Requirments | Design | Development | Testing | Documentation
Cycle plan | 6 | 11 | 28 | 17 | 14
Cycle total | 7.5 | 9.5 | 26 | 15 | 13
Group Cycle plan Cycle total
Member Cycle total

## Slide 6: How was cycle planning
Planned hours : 76
Total Cycle : 71
Eric : Planned – 26 Total – 27
Jonathan : Planned – 26 Total – 22
Damon : Planned – 24 Total – 22
As a group, more hours planned than needed

## Slide 7
Went Right
The deviation of work
  Who does what
Went Wrong
Picking the Programming Language

## Slide 8: Lessons Learned

## Slide 9: Accomplishments

## Slide 10: Plans for Next Cycle